# Project Status Report and Final Proposal

## Short-Term Traffic Flow Prediction for Seattle’s I-5 Corridor

Team Members: Hannah Belville, Cong Ho, Paul Skentzos

Date: November 2, 2025

Course: DATA5100

GitHub Repository Link: https://github.com/belvilleh/group_project/

## 1. Project Status and Problem Statement

The project successfully pivoted from speed prediction to hourly volume (flow) prediction due to the metrics available in the acquired WSDOT data and the lack of variables to analyze the speed prodiction. This pivot maintains the core focus on Intelligent Transportation Systems (ITS). The primary question remains forecasting traffic flow one hour ahead, incorporating historical, weather, and collision data.

- Current State: We have successfully completed all data acquisition, cleaning, and exploratory data analysis (EDA). The core data engineering risk (integrating 108 heterogeneous files) has been mitigated.

- Target Question: Can we accurately forecast the average hourly vehicle volume on the I-5 corridor one hour into the future, given historical volume trends, daily weather conditions, and the occurrence of recent traffic collisions?

- Importance: This forecasting is crucial for Enabling Proactive Management (e.g., dynamic ramp metering) and Improving Resource Allocation for WSDOT and emergency services.

## 2. Analytical Approach and Preliminary Results

### Analytical Structure

The problem is structured as a supervised time-series regression task.

- Dependent Variable (y - Target):

  - Target Volume: Target_Volume_1hr (The average volume for the next hour, t+1).

- Independent Variables (X - Features):

  - Lagged Volume: Lag_Volume_1hr (The average volume from the previous hour).

  - Temporal Indicators: Hour_of_Day and Day_of_Week.

  - Exogenous Weather: TAVG_Calc, PRCP, and SNOW (from King County weather data).

  - Collision Event: Collision_Count_Hr (A count of incidents that occurred during the current hour).

### Preliminary Modeling Results (Initial Modeling)

We successfully trained a Lagged Linear Regression Model to establish the performance benchmark.

- Model Used: Lagged Linear Regression (Baseline Model).

- Result (Example Placeholder): The model yielded a Root Mean Squared Error (RMSE) of 55.3 vehicles/hour and a Mean Absolute Error (MAE) of 40.1 vehicles/hour [Placeholder].

  - Interpretation: This MAE indicates that, on average, our baseline prediction is off by $\pm 40$ vehicles per hour. Our advanced models must achieve a lower MAE to demonstrate added value.

## 3. Data Sources and Solution Technologies

### Data Sources

- WSDOT Traffic Data (Core): Consolidated from 105 individual sensor reports, providing averaged hourly volume.

- External Features: Sourced from NOAA (King_County_Weather_2024_2025) and the Seattle Open Data Portal (SDOT_Collisions_2024_2025).

- Cleaning: The entire data set was subjected to cleaning, including correcting the non-standard WSDOT "24:00" time entries and applying linear interpolation to fill missing volume data.

### Solution Technologies

- Current Technologies: Python, Pandas, NumPy, and Scikit-learn (for Linear Regression).

- Advanced Technologies (Upcoming): We will utilize a Gradient Boosting Machine (XGBoost) for its handling of non-linear traffic and weather relationships, followed potentially by a basic LSTM network.

## 4. Plan for Completion

### Current State Assessment

We have a clean, unified hourly time-series data set and have established the Linear Regression Baseline Model. The core data engineering risk has been mitigated, but we have some work to accomplish to get the project back on track. We are now transitioning into the high-value phase of comparative modeling and analysis.

### Remaining Steps (Weeks 5–10)

| Step | Description | Responsible Member(s) | Estimated Person/Hours |
| --- | --- | --- | --- |
| I. Advanced Modeling (XGBoost) | Implement, train, and validate the XGBoost model. Perform initial feature selection and engineering to optimize performance. | Paul (ML Specialist) | 12 hours |
| II. Optimization & Comparison | Systematically tune XGBoost hyperparameters (e.g., using GridSearch). Compare final XGBoost metrics against the Baseline Model. | Paul & Hannah (Engineer) | 10 hours |
| III. Analytical Insights & Reporting | Use EDA visualizations and XGBoost Feature Importance results to write the key findings, conclusions, and technical methodology sections. | Cong (Analyst) | 8 hours |
| IV. Final Presentation Preparation | Create all required presentation slides, finalize the narrative flow, and rehearse the 10-minute presentation. | All Members | 10 hours |

### Uncertainties and Impediments

- Metric Improvement: The primary uncertainty is the degree of performance improvement achieved by the XGBoost model over the simple Linear Regression baseline. We must ensure the advanced model demonstrates a meaningful reduction in MAE.

- Model Scope: Due to the time constraint, we will prioritize optimizing the XGBoost model. Exploring a complex deep learning architecture like LSTM will be reserved only if the XGBoost performance is easily finalized and the schedule allows.

## Citations

This investigation is informed by previous work in the field:

- WSDOT’s past research on freeway congestion prediction using pattern recognition and time-series modeling (WSDOT Research Report No. 381.1, Freeway Congestion Prediction).

- Academic and industry work, such as the JamBayes and Clearflow projects by Microsoft Research, which focused on learning and forecasting traffic flow in the Seattle area.

- The general literature on traffic flow prediction using machine learning, particularly the comparison of statistical, machine learning, and deep learning methods (LSTM/GRU) on time-series traffic data.